OTEP

One Talent Engagement Platform

Internal Talent Marketplace — Product Discovery Report

MVP Problem Statement: Officers struggle to discover and apply for development opportunities because they are fragmented across multiple portals, resulting in confusion on validity of job postings and friction for officers to have a single view of all short-term and long-term opportunities.

Prepared: May 2026  ·  Status: Discovery Phase  ·  Confidential

Phase 1: Feature Ideation Multi-perspective ideation — PM, Designer, and Engineer

Ideas were generated across three lenses to ensure well-rounded coverage of market fit, user experience, and technical feasibility.

## Product Manager — Market fit, value creation, competitive advantage

| # | Feature | Description |
| --- | --- | --- |
| 1 | Unified Opportunity Feed | A single, real-time aggregated feed pulling all short-term assignments, long-term roles, projects, and stretch opportunities from every existing portal, with a validity indicator (active / expired / closing soon). |
| 2 | Opportunity Type Taxonomy | A standardised classification system (short-term assignment, long-term posting, project, mentorship, training) enabling officers to filter by development type. |
| 3 | Role Match Score | An algorithmic relevance score based on the officer’s current grade, skills, and career history, surfacing the most relevant postings first. |
| 4 | Application Tracking Dashboard | A personal ‘My Applications’ view showing status across all opportunities — applied, under review, outcome — in one place. |
| 5 | Opportunity Validity Stamp | A system-driven freshness indicator that marks each posting as verified-live or flags it as potentially stale, solving confusion about whether a role is real or already filled. |

## Product Designer — User experience, onboarding, and engagement

| # | Feature | Description |
| --- | --- | --- |
| 6 | Guided Onboarding Profile Builder | A conversational setup flow where officers input their role, interests, and development goals once — powering all filtering and matching across the platform. |
| 7 | Saved Searches & Alerts | Officers save a search and receive notifications when a matching opportunity is posted — removing the need to check back manually. |
| 8 | Side-by-Side Opportunity Comparison | A comparison view allowing officers to place 2–3 opportunities next to each other to compare duration, location, eligibility, and deadline. |
| 9 | Progress Tracker with Visual Timeline | A personal development timeline showing past and current applications, helping officers track their growth journey and identify gaps. |
| 10 | ‘Similar Opportunities’ Nudge | After viewing or applying for an opportunity, surface 3 related ones the officer may not have found — increasing discovery in a purposeful way. |

## Software Engineer — Technical innovation, integrations, and platform capabilities

| # | Feature | Description |
| --- | --- | --- |
| 11 | Portal Integration Layer | Middleware that connects to all existing portals via APIs or scheduled scraping, normalises the data schema, and syncs in near-real-time. The core technical foundation. |
| 12 | Single Sign-On (SSO) & Unified Identity | Officers authenticate once via enterprise credentials; OTEP maps their identity to all downstream systems enabling single-click applications. |
| 13 | Canonical Opportunity Schema | A standardised data model mapping disparate posting formats from different portals into one consistent structure, enabling filtering and search to work reliably. |
| 14 | Eligibility Rules Engine | A configurable rules engine that checks officer grade, branch, and clearance against each opportunity’s criteria, surfacing only the ones an officer can actually apply for. |
| 15 | Audit Log & Validity Sync | An automated process that periodically re-checks source portals to update posting status, flagging or removing stale listings to keep the feed trustworthy. |

## Top 5 Prioritised Ideas for MVP

Weighted for: core value delivery, speed to validate, and differentiation potential.

| # | Feature | Rationale |
| --- | --- | --- |
| 1 | Portal Integration Layer | Without this, nothing works. It is the technical foundation that makes the single view possible. |
| 2 | Unified Opportunity Feed + Validity Stamp | Directly solves the stated MVP problem — fragmentation and confusion about posting validity. |
| 3 | Opportunity Type Taxonomy + Filters | Fastest way to deliver single view value — officers can immediately narrow to what’s relevant. |
| 4 | Guided Onboarding Profile Builder | Reduces friction to first value. Without a profile, relevance and filtering are generic. |
| 5 | Application Tracking Dashboard | Closes the loop — officers discover and track outcomes, creating a habit loop on the platform. |

Phase 2: Opportunity Solution Tree Based on Teresa Torres’ Continuous Discovery Habits

Desired Outcome: Officers successfully discover and apply for at least one development opportunity per quarter through OTEP, with high confidence in posting validity.

## Opportunity Space

Customer pains framed from the officer’s perspective, scored by Importance × (1 − Satisfaction).

| Opportunity (Officer Perspective) | Importance | Satisfaction | Opp. Score | Priority |
| --- | --- | --- | --- | --- |
| "I don’t know where to look — opportunities are scattered everywhere" | High | Very Low | 9/10 | 🔴 Top |
| "I can’t tell if a posting is still open or already filled" | High | Very Low | 9/10 | 🔴 Top |
| "I miss opportunities because I don’t know they exist until it’s too late" | High | Low | 8/10 | 🟠 High |
| "I have to re-enter my details on every portal I apply through" | Medium | Low | 7/10 | 🟡 Medium |
| "I don’t know which opportunities I’m eligible for without reading every posting" | Medium | Low | 7/10 | 🟡 Medium |

## Solutions per Top Opportunity

### O1 — “Scattered opportunities, don’t know where to look”

- S1a: Aggregated feed pulling from all portals into one view (PM lens)

- S1b: Personalised opportunity digest sent weekly to officers (Designer lens)

- S1c: Search + filter across all sources in a single interface (Engineer lens)

### O2 — “Can’t tell if posting is still open”

- S2a: Live validity badge on every posting (PM lens)

- S2b: Auto-archive expired listings, show ‘last verified’ timestamp (Designer lens)

- S2c: Background sync job that re-validates posting status daily from source portals (Engineer lens)

## Experiments for Top Solutions

| Solution | Hypothesis | Method | Metric | Threshold |
| --- | --- | --- | --- | --- |
| S1a: Aggregated Feed | If officers see all opportunities in one place, they will engage more and apply faster | Clickable prototype tested with 5 officers in user interviews | Task completion: Find a short-term opportunity relevant to your role | ≥ 80% complete without confusion |
| S2a: Validity Badge | If postings show a validity indicator, officers will apply with more confidence | A/B test: posting card with vs without validity stamp (10 officers) | Self-reported confidence + click-through rate | ≥ 30% higher click-through on badged version |

Phase 3: Risky Assumptions Ranked by Impact × Risk across 8 categories

| # | Assumption | Category | Impact | Risk | Score | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Source portals have accessible APIs or data feeds we can integrate with | Feasibility | High | High | 9 | 🔴 Must test |
| A2 | Officers will actually switch to a new platform rather than continuing to use familiar portals | Value | High | High | 9 | 🔴 Must test |
| A3 | Portal owners/admins will grant OTEP permission to aggregate their listings | Viability | High | High | 9 | 🔴 Must test |
| A4 | Officers’ eligibility criteria are structured and consistent enough to be matched automatically | Feasibility | High | Medium | 7 | 🟠 Test early |
| A5 | Officers know what development opportunities they’re looking for (clear intent) | Value | High | Medium | 7 | 🟠 Test early |
| A6 | A single profile captures enough context to personalise the feed meaningfully | Usability | Medium | Medium | 5 | 🟡 Monitor |
| A7 | HR/talent teams will keep OTEP updated when postings close | Viability | High | Medium | 7 | 🟠 Test early |
| A8 | Officers have authority to self-select and apply without line manager approval | Viability | Medium | Medium | 5 | 🟡 Monitor |

## Launch-Blocking Assumptions

A1 — Portal API Access: If portals don’t have accessible APIs, the whole aggregation model breaks. Requires a technical spike in Week 1.

A2 — Officer Adoption: If officers don’t adopt the platform, it doesn’t matter how good it is. Validate with discovery interviews before build.

A3 — Portal Owner Buy-in: If portal owners block data access, the product cannot exist as designed. Requires executive sponsorship and stakeholder alignment before committing to build.

Phase 4: Validation Experiments Lean, fast, and cheap — test before you build

## Experiment 1 — Test Portal Accessibility (A1)

| Hypothesis | At least 3 of the existing portals can be integrated via API or data export within 2 weeks. |
| --- | --- |
| Method | Technical spike — assign an engineer to audit each portal’s API docs, admin settings, and data export capabilities. |
| Metric | Number of portals with a viable integration path identified. |
| Success | ≥ 3 portals have a viable path → proceed with aggregation architecture. |
| If it fails | Pivot to a manual submission model where portal owners push listings to OTEP directly. |

## Experiment 2 — Test Officer Adoption Intent (A2)

| Hypothesis | If shown a prototype of a unified opportunity feed, ≥ 70% of officers say they would use it as their primary discovery tool. |
| --- | --- |
| Method | 8–10 user interviews with officers. Show a Figma prototype of the aggregated feed. Ask: “If this existed today, how would it change how you look for opportunities?” |
| Metric | % who say they’d switch or use it primarily + unprompted pain points surfaced. |
| Success | ≥ 70% positive intent + validation of fragmentation pain. |
| If it fails | Dig deeper — is the problem not painful enough, or is the solution wrong? Consider a more targeted user segment. |

## Experiment 3 — Test Portal Owner Buy-in (A3)

| Hypothesis | Key portal owners/admins will support OTEP aggregating their listings if given visibility and control over their data. |
| --- | --- |
| Method | Stakeholder interviews with 3–5 portal owners. Present the concept and probe on data sharing, governance concerns, and conditions for participation. |
| Metric | % of portal owners willing to participate + list of blockers surfaced. |
| Success | ≥ 3 of 5 portal owners express willingness to participate. |
| If it fails | Escalate to a policy/governance decision. May require executive mandate to require participation. |

## Experiment 4 — Test Validity Stamp Impact (A2 + S2a)

| Hypothesis | Officers are significantly more likely to click on a posting when it shows a validity timestamp vs. no indicator. |
| --- | --- |
| Method | Paper prototype or low-fi A/B test — show two versions of a posting card to 10 officers. Version A: no indicator. Version B: “✓ Verified open as of [date]”. |
| Metric | Stated preference + simulated click behaviour. |
| Success | ≥ 80% prefer Version B and cite trust/confidence as the reason. |
| If it fails | Re-examine how validity is communicated — explore alternative trust signals (e.g., posting owner name, last updated date). |

# Recommended Next Steps

| Week | Action | Owner |
| --- | --- | --- |
| 1 | Run technical spike on portal API accessibility (Experiment 1) | Engineering Lead |
| 1–2 | Schedule and run 8–10 officer discovery interviews (Experiment 2) | PM + UX Researcher |
| 1–2 | Conduct stakeholder interviews with portal owners (Experiment 3) | PM + Product Lead |
| 2 | Build low-fi Figma prototype of unified opportunity feed | Product Designer |
| 3 | Run validity stamp A/B paper test (Experiment 4) | PM + UX Researcher |
| 3–4 | Synthesise all experiment results and decide: build / pivot / kill | PM + Stakeholders |

Key Decision Gate: Before committing to build, all three launch-blocking assumptions (A1, A2, A3) must be validated. If any one fails, revisit the product architecture before proceeding.